## Slide 1: Project: S/4 Add-On Development Guideline

## Slide 2: Document Control Information
Document Edit History
Version | Date | Additions/Modifications | Prepared/Revised by
Document Identification | XXXXXX
Document Name | S/4 Add-On Development Guideline
Project Name | 
Client | 
Document Author(s) | 
Document Version | 0.1
Document Status | 
Date Released | 
Document Review/Approval History
 |  |  | Comments

## Slide 3
Name | Organization/Title
The following people are designated recipients of the final version of this document.
Distribution of Final Document

## Slide 4: Overview
Purpose
The purpose of this document is to define the different types of deliverables such as guidelines, templates that needs to be created as part of Add-on development and Add-On development standard task flow for Project project.
Target Audience
The target audience are Project Management, Consultant, Designer, Developers & Basis/Infra members.

## Slide 5: Deliverables according to V-Model
This sections defines the key deliverables in the Design and Implementation phase and the team responsible for the deliverables based on the V-Model

## Slide 6: Deliverables according to V-Model

## Slide 7
Add-on Development Guidelines

## Slide 8: Add-on Development Guidelines
This section defines the steps, associated key actions, roles and responsibilities, and the deliverables for the Add-on Development

## Slide 9: Add-on Development Guideline
Design Phase
Implementation Phase
Ensuring Quality and Risk management during Add-On function development
RDD
TDD
FDD
ADD
Development
The RDD is the first phase where after fit gap analysis the Requirement design is created after detailed discussion with Client Functional Team Responsible Function Team Support: Development Team (Custom Screen, S/4 Enhancement, New I/F only) Key actions Understand the requirement from the key users. Deliverables RDD Development Catalogue Reference Document Add-On Development Guideline Note: RDD Document will be created for Business process hence RDD and ADD may have 1:N relationship not 1:1 always | Define Overall Design for the solution in ADD based on the RDD and the development cataloguing for custom RICEFW requirement Responsible Function Team Support Development Team to address technical clarifications Key actions Create ADD Agree high level Functionality & architecture with business user Deliverables ADD Reference Documents RDD Development Catalogue Integration Method Guide SAP Add-On Development Standard Note: At times RDD may not have all the information needed for ADD, such information to be captured in ADD Overview section | Define detail Functional behaviours & business logic of each RICEFW with SAP technical objects per ADD Prepare Acceptance criteria of each RICEFW object at testing Responsible Function Team Support: S/4 Development team to address technical clarifications Key actions Create FDD & Acceptance Test case Agree detail functional behaviour design with SGS Domain Lead (FL) Start preparing SAP Object Management Tracker Deliverables FDD Acceptance Test Case (part of FDD) SAP Object Management Tracker Reference Documents DEV Document Naming Convention ADD Development Catalogue Add-On Development Guideline FDD Template SAP Object Management Guide Development Method Guide Quality Mgmt. Policy | Define detail technical object, coding logic & setting detail to satisfy detail Functional behaviour & business logic at FDD Responsible Development Team Support: Functional Team to address clarifications Key actions Create TDD & Unit Test Case Define common SAP object Updating SAP Object Management Tracker Deliverables TDD Unit Test Case (Part of TDD) SAP Object Management Tracker Reference Documents FDD DEV Document Naming Convention TDD template Acceptance Test Case Unit Test Guide, Unit Test Template Object Naming Convention Coding Guidelines SAP Object Management Guide Quality Mgmt. Policy | Developer develops the objects following the Coding guidelines for the Client Project project Responsible Development Team Support: Functional Team to address functional clarifications Key actions Create / Develop objects based on guidelines set forth Peer review Updating SAP Object Management Tracker Deliverables SAP Objects SAP Object Management Tracker Reference Documents TDD Object Naming Convention Coding Guidelines SAP Object Management Guide SAP Object Management Tracker Transport Management Policy Gitlab Guideline Quality Mgmt. Policy

## Slide 10: Add-on Development Guideline
Ensuring Quality and Risk management during Add-On function development
Acceptance Testing
Unit Testing
Developer / team to perform Unit testing referring the test cases in TDD & FDD. The test case provided in the FDD are for minimum coverage the developers should test all the Objects before delivering to Acceptance testing. Responsible Development Team Support: Function Team to address test data preparation Key actions Thoroughly test and optimise the development objects Capture evidence for the test cases maintained in the TDD. Deliverables Unit Test Document Reference Document FDD, TDD DEV Document Naming Convention Unit Test Guide Unit Test Case Acceptance Test Guide Quality Mgmt. Policy | Function Designer to test whether the development objects meets all the business criteria captured in the FDD. Function Designer will capture the evidence in the Quality system. In case of any defect then the logged to defect tracking tool. Responsible Functional Team Basis Team Support Development Team to support test execution Basis Team to transport the object being tested Key actions Test the Solution as per the FDD and to confirm the quality of the objects. Cover all the data patterns, Verifications, Performance, Validations etc. Deliverables Acceptance Test Evidence Reference Documents Transport Management Policy FDD, TDD DEV Document Naming Convention Acceptance Test Guide Acceptance Test Case Incident Mgmt. Process Quality Mgmt. Policy Note: Acceptance Test will be done in Development environment
Implementation Phase

## Slide 11: Add-on Development Guideline
RDD document approval Client Functional Team SAP Development List updated with latest status and details | ADD document approval by Client Functional Team SAP Development List updated with latest status and details | FDD document approval by Development team and SGS Domain Lead (FL) Acceptance Test Cases approval by Development team and SGS Domain Lead (FL) SAP Development List updated with latest status and details SAP Object management tracker updated with the Object (Only when new object are created) | TDD document approved by Development Team Lead Unit Test Cases approved by Development Team Lead SAP Development List updated with latest status and details SAP Object management tracker updated with the Objects (Only when new object are created) | Completion of Development in the system and update of the Transport Management tracker with the current TR details SAP Development List updated with latest status and details | Completion of Unit Test(UT) document with UT evidence All UT defects are resolved and verified Peer review by SME, Evidence review by Development Lead are completed with all feedback addressed SAP Development List is updated with latest status All the code should be committed and Transport Management tracker is updated | Completion of Acceptance Test (AT) document with evidence and approval from Client Functional Team AT defects are resolved, verified and the relevant code changes are committed to the Source code management system wherever applicable (GitLab)
RDD
TDD
FDD
ADD
Development
Acceptance Testing
Unit Testing
The Exit criteria for each task in S/4 Add-on Development Lifecycle is as listed below:

## Slide 12
Templates & Guidelines of SAP Add-on Development

## Slide 13: Templates & Guidelines of SAP Add-on Development
This section lists and describes the Templates & Guidelines used in Add-on Development
The SharePoint location of the Templates & Guidelines is also provided in this section

## Slide 14: Templates & Guidelines for SAP Add-on Development
Explanation of each document and location
# | Materials | Associated Activity | Material Type | Deliverable Document Expectation | Target Audience | SharePoint Links
1 | Add-On Development Guideline | FDD/TDD/UT/AT | Guideline | Add-On development standard task flow & deliverable. And index of guidelines or templates *This document | Function Designer, Developer | #01 Add-On Development Guideline
2 | Development Method Guide | FDD/TDD | Guideline | Referential decision tree for judging development method per requirement amongst Side-by-Side, In App(Key User Extensibility, Developer Extensibility, Classic) | Function Designer, Developer | #02 Development Method Guide
3 | Development Catalogue | FDD | Deliverables | Preliminary defined Development method per RCEFW object with Key object, Development tool, complexity info. Referential input for ADD / Function DDD. | Function Designer, Developer | Dev Catalogue(Solution Revew)Tracker_v3.xlsx
4 | Add-On Complexity Metric | FDD/TDD/UT/AT | Guideline | SAP Add-On development complexity & std effort definition | Function Designer, Developer | Add-On Complexity Metric .xlsx
5 | SAP Add-On Development Standard | FDD/TDD | Guideline | Guideline project prerequisite for design & development such as HANA cloud, Job, Log, Error Handling, User Authorization, SSO, and Fiori Tile | Function Designer, Developer | #05-1 HANA Cloud Guideline
6 | Object Naming Convention | FDD/TDD/Coding | Guideline | SAP object naming rule standard | Function Designer, Developer | #06 Object Naming Convention
7 | Coding Guideline | Coding | Guideline | SAP object coding rule standard | Developer | #07 Coding Guide
8 | Integration Method Guide | FDD/TDD | Guideline | Standard method & technical prerequisite for S/4 interface | Function Designer, Developer | #08 S4 Integration method Guide
9 | Function DDD Template (FDD) | FDD/AT | Template | Template & guidance for Function Detail Design | Function Designer, Developer | Template: #09-1 Function DD Template Sample: Link

## Slide 15: Templates & Guidelines for SAP Add-on Development
Explanation of each document and location
# | Materials | Associated Activity | Material Type | Deliverable Document Expectation | Target Audience | SharePoint Links
10 | Technical DDD Template (TDD) | TDD/UT | Template | Template & guidance for Technical Detail Design | Developer | #09-6 Technical DDD Template
11 | Unit Test Template | TDD/UT | Template | Template for Unit Testing | Developer | #09-7 Unit Test Template
12 | Acceptance Test Template | FDD/AT | Template | Template for Acceptance Testing | Function Designer, Developer | #09-8 Acceptance Test Template
13 | Acceptance Test Guide | FDD/AT | Guideline | Guidelines for Acceptance Test Case preparation, test execution & reporting | Function Designer, Developer | #10 Acceptance Test Guide
14 | Unit Test Guide | TDD/UT | Guideline | Guidelines for Unit Test Case preparation, test execution & reporting | Developer | #11 Unit Test Guide
15 | SAP Object Management Guide | FDD/TDD | Guideline | Process for managing commonly used SAP object, and list of object | Function Designer, Developer | #12 SAP Object Management Guide
16 | SAP Object Management Template | FDD/TDD | Template | This template is to taken as a reference for maintaining all the common objects such as messages, commonly/ frequently reused methods etc. by different RICEF objects. | Function Designer, Developer | #13 SAP Object Management Template
17 | Transport Management Policy | Coding | Guideline / Template | SAP Object Transport & deploy process & rules with Transport Management Tracker | Function Designer, Developer, BASIS/Infra | 07.Transport
18 | Gitlab guideline | Coding | Guideline | *Optional (may use Client standard) Guideline how to use Gitlab for source management | Developer | #18 Gitlab guideline
19 | Development Tools | Coding | Guideline | List of development or test tools with set up tips | Developer | #19 Development Tools
20 | Project Tools | FDD/TDD/UT/AT | Guideline | Status Trucking Tool, Incident Trucking Tool for the duration of FDD ~ Acceptance Test | Project Management, Function Designer, Developer, BASIS/Infra | #17 Project Tools

## Slide 16: Templates & Guidelines for SAP Add-on Development
Explanation of each document and location
# | Materials | Associated Activity | Material Type | Deliverable Document Expectation | Target Audience | SharePoint Links
21 | DEV Document Naming Convention | FDD/TDD/UT/AT | Guideline | Naming standards for DEV Implementation phase deliverables.​ | Functional Consultant, Developers & Basis/Infra members, and Business Users all of whom responsible for requirement definition | #21 Document Naming Convention
22 | Quality Mgmt. Policy | FDD/TDD/Coding/UT/AT | Guideline | Details and requirements of Quality Control Checks conducted during the Add-on Development cycle. | Function Designer, Developer | #22 Quality Mgmt. Policy
23 | Incident Mgmt. Process | AT | Guideline | Define which logs Incidents encountered during development and testing. | Functional Consultant, Developers & Basis/Infra members, and Business Users all of whom responsible for requirement definition | #23 Incident Mgmt. Process
24 | DEV FDD TDD Relation | FDD/TDD | Guideline | Define FDD and TDD relation | Function Designer, Developer | #24 FDD TDD Relation
25 | Custom Business Object Design Template | FDD/TDD/Coding | Template | Template for Custom Business Object | Function Designer, Developer | #09-3 Custom Business Object Design Template
26 | Custom CDS Design Template | FDD/TDD/Coding | Template | Template for Custom CDS | Function Designer, Developer | #09-4 Custom CDS Design Template
27 | Custom API Design Template | FDD/TDD/Coding | Template | Template for Custom API | Function Designer, Developer | #09-5 Custom API Design Template
28 | Logging Guideline | TDD/Coding | Guideline | Define the strategy on producing custom logs. | Developer | #05-7 Logging Guideline
29 | Fiori Tile Policy | FDD/TDD/Coding | Guideline | Define the strategy to create Fiori tile for custom Fiori application development. | Function Designer, Developers | #05-9 Fiori Tile Policy

## Slide 17: Templates & Guidelines for SAP Add-on Development
Explanation of each document and location
# | Materials | Associated Activity | Material Type | Deliverable Document Expectation | Target Audience | SharePoint Links
30 | General Design Guidelines | FDD/TDD/UT/AT | Guideline | Provides general guideline for application development on various topics. Not only specific to S/4 HANA development, as this document covers some principle-based guidelines on application development. | Function Designer, Developer | #18 General Design Guidelines
31 | SCB API Specification Guideline | FDD/TDD/Coding | Guideline | Defines how to write the API specification for SCB. It aims to increase the productivity and maintainability. | Function Designer, Developer | #25 SCB API Specification Guideline
32 | Error Handling Guidelines | TDD/Coding | Guideline | Provide the basic guidelines for handling errors during the processing of an object. | Developer | #06-05 Error Handling Guidelines
 | Custom Package Creation Guidelines |  |  |  |  | Custom Package Creation Guidelines
 | Constant Table Definition | FDD/TDD/Coding |  |  |  | Constant Table Definition
 | Enhancement Switch Framework Table Definition | FDD/TDD/Coding |  |  |  | Enhancement Switch Framework Table Definition

## Slide 18: Templates & Guidelines for SAP Add-on Development
Explanation of each document and location
# | Materials | Associated Activity | Material Type | Deliverable Document Expectation | Target Audience | SharePoint Links
 | FDD Checklist | FDD | Checklist |  | Function Designer, Developer | FDD Checklist
 | TDD Checklist | TDD | Checklist |  | Developer | TDD Checklist
 | Coding Checklist | Coding | Checklist |  | Developer | Coding Checklist

## Slide 19
S/4 Add-on Development Lifecycle

## Slide 20: S/4 Add-on Development Lifecycle
This section describes the Add-on Development process starting from the addition to the Development Catalogue to Acceptance Test
There are 5 Add-on Development process different for types of SAP Development Listed below:
  Enhancement
  Report
  Workflow
  Form
  Interface

## Slide 21: S/4 Add-on Development Lifecycle (Enhancement)
Ensuring Quality and Risk management during Add-On function development
 | DD / Dev / UT
[Function Team] Function Designer | 
[S/4 DEV Team] Developer (Client or Deloitte) | 
SGS Domain Lead (FL) | 
Key Output | 
Confirm
Acceptance Test Case
Assign developer with corresponding technology
Code, Unit Test and Update TDD
Acceptance Testing
FDD walkthrough (Function Designer to Developer)
Draft TDD & Unit Test Case
Draft FDD
Review Coding
(Peer Review)
Capture Review Evidence
Deliver Object
FDD
Prepare Unit Test Data
FDD Function Designer Lead / DEV Team Review
(Support with Right tools & objects)
Add Object to SAP Development List
Check in Dev Catalogue
Review / Approve ADD
RDD
SAP
Development
List
ADD
Draft Dev Catalogue info
Review & Accept Dev Catalogue
Prepare ADD
Prep Acceptance Test Case
Team Lead review & Accept FDD
TDD & Unit Test Case Dev Team-Lead Review
SAP
Object list
Acceptance
Test
Evidence
Steps only for objects in Dev Catalogue exercise scope
Dev Team to initiate communication for the test data preparation with appropriate lead time
Create
Create
Create
Create
Create
Create
TDD
Unit Test
Evidence
SAP
Object list
SAP
Object
Update
Create
Create
Update
Legend:
Documents
SAP Objects
Task
SAP
Development
List
Update
Acceptance
Test Case
FDD
SAP
Object list
Create
Update
Update
SAP
Development
List
Update
SAP
Development
List
Update
Sent for SGS Domain Lead (FL)
Review post completion
TDD
Create &
Update
Unit Test
Case
Update
Create &
Update
Update
SAP
Object list
RICEFW
Tracker
Review / Approve FDD
PIC for S/4 FDD different for Client and Deloitte scope:
Client: Developer()
Deloitte: Function Designer
FDD approval to be the trigger for this. Acceptance Test Case will not to ensure swift transition to development
For Client scope, both Function Designer Lead and DEV Team Review may be done by same person. to finalize details

## Slide 22: S/4 Add-on Development Lifecycle (Report)
Ensuring Quality and Risk management during Add-On function development
 | DD / Dev / UT
[Function Team] Function Designer | 
[S/4 DEV Team] Developer (Client or Deloitte) | 
SGS Domain Lead (FL) | 
Key Output | 
Confirm
Acceptance Test Case
Assign developer with corresponding technology
Code, Unit Test and Update TDD
Acceptance Testing
FDD walkthrough (Function Designer to Developer)
Draft TDD & Unit Test Case
Draft FDD
Review Coding
(Peer Review)
Capture Review Evidence
Deliver Object
FDD
Prepare Unit Test Data
FDD Function Designer Lead / DEV Team Review
(Support with Right tools & objects)
Prepare Report List
Review / Approve
Function Design
Document
RDD
SAP
Development
List
Function
Design
Document
Prepare Function Design Document
Prep Acceptance Test Case
Team Lead review & Accept FDD
TDD & Unit Test Case Dev Team-Lead Review
SAP
Object list
Acceptance
Test
Evidence
Dev Team to initiate communication for the test data preparation with appropriate lead time
Create
Create
Create
Create
Create
Create
TDD
Unit Test
Evidence
SAP
Object list
SAP
Object
Update
Create
Create
Update
SAP
Development
List
Update
Acceptance
Test Case
FDD
SAP
Object list
Create
Update
Update
SAP
Development
List
Update
SAP
Development
List
Update
Sent for SGS Domain Lead (FL)
Review post completion
TDD
Create &
Update
Unit Test
Case
Update
Create &
Update
Update
SAP
Object list
RICEFW
Tracker
Review / Approve FDD
Add Object to SAP Development List
PIC for S/4 FDD different for Client and Deloitte scope:
Client: Developer
Deloitte: Function Designer
Legend:
Documents
SAP Objects
Task
FDD approval to be the trigger for this. Acceptance Test Case will not to ensure swift transition to development
For Client scope, both Function Designer Lead and DEV Team Review may be done by same person. to finalize details

## Slide 23: S/4 Add-on Development Lifecycle (Workflow)
Ensuring Quality and Risk management during Add-On function development
 | DD / Dev / UT
[Function Team] Function Designer | 
[S/4 DEV Team] Developer (Client or Deloitte) | 
SGS Domain Lead (FL) | 
Key Output | 
Confirm
Acceptance Test Case
Assign developer with corresponding technology
Code, Unit Test and Update TDD
Acceptance Testing
FDD walkthrough (Function Designer to Developer)
Draft TDD & Unit Test Case
Draft FDD
Review Coding
(Peer Review)
Capture Review Evidence
Deliver Object
FDD
Prepare Unit Test Data
FDD Function Designer Lead / DEV Team Review
(Support with Right tools & objects)
Review / Approve
Function Design
Document
RDD
SAP
Development
List
Function
Design
Document
Prepare Function Design Document
Prep Acceptance Test Case
Team Lead review & Accept FDD
TDD & Unit Test Case Dev Team-Lead Review
SAP
Object list
Acceptance
Test
Evidence
Dev Team to initiate communication for the test data preparation with appropriate lead time
Create
Create
Create
Create
Create
Create
TDD
Unit Test
Evidence
SAP
Object list
SAP
Object
Update
Create
Create
Update
SAP
Development
List
Update
Acceptance
Test Case
FDD
SAP
Object list
Create
Update
Update
SAP
Development
List
Update
SAP
Development
List
Update
Sent for SGS Domain Lead (FL)
Review post completion
TDD
Create &
Update
Unit Test
Case
Update
Create &
Update
Update
SAP
Object list
RICEFW
Tracker
Review / Approve FDD
Add Object to SAP Development List
PIC for S/4 FDD different for Client and Deloitte scope:
Client: Developer
Deloitte: Function Designer
Legend:
Documents
SAP Objects
Task
FDD approval to be the trigger for this. Acceptance Test Case will not to ensure swift transition to development
For Client scope, both Function Designer Lead and DEV Team Review may be done by same person. to finalize details

## Slide 24: S/4 Add-on Development Lifecycle (Form)
Ensuring Quality and Risk management during Add-On function development
 | DD / Dev / UT
[Function Team] Function Designer | 
[S/4 DEV Team] Developer (Client or Deloitte) | 
[SVF DEV Team] Developer (Client) | 
SGS Domain Lead (FL) | 
Key Output | 
Confirm
Acceptance Test Case
Assign developer with corresponding technology
Code, Unit Test and Update TDD
Acceptance Testing
FDD walkthrough (Function Designer to Developer)
Draft TDD & Unit Test Case
Draft FDD
Review Coding
(Peer Review)
Capture Review Evidence
Deliver Object
FDD
Prepare Unit Test Data
FDD Function Designer Lead / DEV Team Review
(Support with Right tools & objects)
Prepare Form List
Review / Approve
Function Design
Document
RDD
SAP
Development
List
ADD
Prepare ADD
Prep Acceptance Test Case
Team Lead review & Accept FDD
TDD & Unit Test Case Dev Team-Lead Review
SAP
Object list
Acceptance
Test
Evidence
Dev Team to initiate communication for the test data preparation with appropriate lead time
Create
Create
Create
Create
Create
Create
TDD
Unit Test
Evidence
SAP
Object list
SAP
Object
Update
Create
Create
Update
SAP
Development
List
Update
Acceptance
Test Case
FDD
SAP
Object list
Create
Update
Update
SAP
Development
List
Update
SAP
Development
List
Update
Sent for SGS Domain Lead (FL)
Review post completion
TDD
Create &
Update
Unit Test
Case
Update
Create &
Update
Update
SAP
Object list
RICEFW
Tracker
Review / Approve FDD
PIC for S/4 FDD different for Client and Deloitte scope:
Client: Developer
Deloitte: Function Designer
Add Object to SAP Development List
Legend:
Documents
SAP Objects
Task
Code, Unit Test and Update TDD
Draft TDD & Unit Test Case
Deliver Object
Review Coding
(Peer Review)
Capture Review Evidence
TDD & Unit Test Case Dev Team-Lead Review
Separate FDDs for S/4 and SVF
ADD to include Form image
FDD approval to be the trigger for this. Acceptance Test Case will not to ensure swift transition to development
For Client scope, both Function Designer Lead and DEV Team Review may be done by same person. to finalize details

## Slide 25: S/4 Add-on Development Lifecycle (Form)
Ensuring Quality and Risk management during Add-On function development
 | DD / Dev / UT
[Function Team] Function Designer | 
[S/4 DEV Team] Developer (Client or Deloitte) | 
[SVF DEV Team] Developer (Client) | 
SGS Domain Lead (FL) | 
Key Output | 
Confirm
Acceptance Test Case
Assign developer with corresponding technology
Code, Unit Test and Update TDD
Acceptance
Testing
(by S/4 Function
Designer)
FDD walkthrough (Function Designer to Developer)
Draft TDD & Unit Test Case
Draft FDD
Review Coding
(Peer Review)
Capture Review Evidence
Deliver Object
FDD
Prepare Unit Test Data
FDD Function Designer Lead / DEV Team Review
(Support with Right tools & objects)
Prepare Form List
Review / Approve
Function Design
Document
RDD
SAP
Development
List
ADD
Prepare ADD
Prep Acceptance
Test Case
(by S/4 Function
Designer)
Team Lead review & Accept FDD
TDD & Unit Test Case Dev Team-Lead Review
SAP
Object list
Acceptance
Test
Evidence
Dev Team to initiate communication for the test data preparation with appropriate lead time
Create
Create
Create
Create
Create
Create
TDD
Unit Test
Evidence
SAP
Object list
SAP
Object
Update
Create
Create
Update
SAP
Development
List
Update
Acceptance
Test Case
FDD
SAP
Object list
Create
Update
Update
SAP
Development
List
Update
SAP
Development
List
Update
Sent for SGS Domain Lead (FL)
Review post completion
TDD
Create &
Update
Unit Test
Case
Update
Create &
Update
Update
SAP
Object list
RICEFW
Tracker
Review / Approve FDD
PIC for S/4 FDD different for Client and Deloitte scope:
Client: Developer
Deloitte: Function Designer
Add Object to SAP Development List
Legend:
Documents
SAP Objects
Task
Code, Unit Test and Update TDD
Draft TDD & Unit Test Case
Deliver Object
Review Coding
(Peer Review)
Capture Review Evidence
TDD & Unit Test Case Dev Team-Lead Review
Separate FDDs for S/4 and SVF
ADD to include Form image
FDD approval to be the trigger for this. Acceptance Test Case will not to ensure swift transition to development
For Client scope, both Function Designer Lead and DEV Team Review may be done by same person. to finalize details
ADD to be handed over to S/4 & SVF Developer at the same time. ADD Developer to arrange handover as such
Acceptance Test Case to cover both S/4 and SVF FDD contents. S/4 and SVF Developers to connect on need basis
No TDD for SVF. Every functional requirements captured in FDD
Revised on 6.26

## Slide 26: S/4 Add-on Development Lifecycle (Interface)
Ensuring Quality and Risk management during Add-On function development
 | DD / Dev / UT
[Function Team] Function Designer | 
[S/4 DEV Team] Developer (Client or Deloitte) | 
[Integration Layer DEV Team] Developer (Client for SSDP, Deloitte for CPI) | 
SGS Domain Lead (FL) | 
Key Output | 
Confirm
Acceptance Test Case
Assign developer with corresponding technology
Code, Unit Test and Update TDD
Acceptance Testing
FDD walkthrough (Function Designer to Developer)
Draft TDD & Unit Test Case
Draft FDD
Review Coding
(Peer Review)
Capture Review Evidence
Deliver Object
FDD
Prepare Unit Test Data
FDD Function Designer Lead / DEV Team Review
(Support with Right tools & objects)
Prepare Interface List
Review / Approve
Function Design
Document
RDD
SAP
Development
List
ADD
Prepare ADD
Prep Acceptance Test Case
Team Lead review & Accept FDD
TDD & Unit Test Case Dev Team-Lead Review
SAP
Object list
Acceptance
Test
Evidence
Dev Team to initiate communication for the test data preparation with appropriate lead time
Create
Create
Create
Create
Create
Create
TDD
Unit Test
Evidence
SAP
Object list
SAP
Object
Update
Create
Create
Update
SAP
Development
List
Update
Acceptance
Test Case
FDD
SAP
Object list
Create
Update
Update
SAP
Development
List
Update
SAP
Development
List
Update
Sent for SGS Domain Lead (FL)
Review post completion
TDD
Create &
Update
Unit Test
Case
Update
Create &
Update
Update
SAP
Object list
RICEFW
Tracker
Review / Approve FDD
PIC for S/4 FDD different for Client and Deloitte scope:
Client: Developer
Deloitte: Function Designer
Add Object to SAP Development List
Code, Unit Test and Update TDD
Draft TDD & Unit Test Case
Deliver Object
Legend:
Documents
SAP Objects
Task
Review Coding
(Peer Review)
Capture Review Evidence
TDD & Unit Test Case Dev Team-Lead Review
Separate FDDs for S/4 and SSDP.
For CPI, will be included in S/4 FDD.
*There will be another FDD for peripheral system
When CPI/ is in scope, separate TDD for S/4 and CPI
FDD approval to be the trigger for this. Acceptance Test Case will not to ensure swift transition to development
For Client scope, both Function Designer Lead and DEV Team Review may be done by same person. to finalize details

## Slide 27: S/4 Add-on Development Lifecycle (All)
Summary of FDD reviews and review status tracking:
Legend:
Documents
SAP Objects
Task
 |  | FDD Review Type |  | 
 |  | Function Designer Lead Review | DEV Team Review | SGS Domain Lead (FL) Review
Responsible | Client Development Scope | Client Function Designer Lead | DEV Team | SGS Domain Lead (FL)
 | Deloitte Development Scope | Deloitte Function Designer Lead | Deloitte DEV Team | SGS Domain Lead (FL)
Tracking in SAP Development List |  | No | Yes | Yes
SAP Development List :

## Slide 28: S/4 Add-on Development Lifecycle
Note:
  The responsibility of ADD and FDD development depends on the owner of the development object as in table below:
Legend:
Documents
SAP Objects
Task
Role | Client Owned Object | Deloitte Owned Object
ADD Development | Client Japan member | Deloitte Functional member
FDD Development | member | Deloitte Functional member

## Slide 29
S/4 Add-on Development Quality Control Checks

## Slide 30: S/4 Add-on Development Quality Control Checks
This section describes the details and the requirements of Quality Control Checks conducted in the Add-on Development process

## Slide 31: Quality Control Checks
Checks | Responsible Team / Person | Checks to be Performed
FDD Review | Development Team and Functional Team | Check and Review the solution design follows all the guidelines set forth as part of Client Project project. Check whether the solution follows Clean Core approach. Check whether the design is optimized for better performance and low upgrade impact. Check whether the FDD test cases cover all the functionality and tests cases for all the data patterns are covered. Check whether all the nonfunctional requirements like Security, Error handling, Performance handling etc. are covered in the FDD. Check whether the development objects are listed in SAP Object Management list.
TDD Review | Development Lead / Senior Developer | Check and Review the Technical design proposed. Check whether the solution proposed follows the best practices, naming guidelines and programming guidelines created as per Project project. Check whether the UT test cases covers all the functionality of the FDD.
Peer Review | Senior Developer / SME from Development Team | Check and Review the code for best and optimum performance. Check the naming standards are followed as per the naming guidelines. Check whether appropriate Comments are maintained in the code for the better understanding. Check for possible performance improvements.
Team Lead Review | Development Lead | Check whether the development covers all the requirements of the FDD. Check whether all the previous checks (TDD review & Peer Review) are performed. Check and Review the Solution with Unit Test result. Check whether the SAP Object management list is maintained with objects developed.

## Slide 32: S/4 Add-on Development Quality Control Checks
Note:
  Since Multiple teams such as Client team and Deloitte US/USI team will be part of the Add-on Development, the Team which is responsible for creating the FDD should take the ownership of subsequent tasks (i.e., FDD review, TDD creation and review, Coding, Unit Test, Peer Review, Development Lead review and Acceptance Testing)

## Slide 33: Quality Control Checks - FDD Review Details
Checks | Responsible Team / Person | Checks to be Performed
FDD Review | Development Team and Functional Team | Check and Review the solution design follows all the guidelines set forth as part of Client Project project. Check whether the solution follows Clean Core approach. Check whether the design is optimized for better performance and low upgrade impact. Check whether the FDD test cases cover all the functionality and tests cases for all the data patterns are covered. Check whether all the nonfunctional requirements like Security, Error handling, Performance handling etc. are covered in the FDD. Check whether the development objects are listed in SAP Object Management list.
 | DD / Dev / UT
[Function Team] Function Designer | 
[S/4 DEV Team] Developer (Client or Deloitte) | 
1. Draft FDD
2. Request for FDD Function Designer Lead Review
4. Request for FDD DEV Team Lead Review
5. Conduct FDD DEV Team Lead Review
6. Estimate DEV Effort
3. Conduct FDD Function Designer Lead Review
Review Result
Review Result
FDD Checklist
FDD Checklist
SAP
Development
List
10. Review DEV Effort
9. Notify Completion of FDD DEV Team Lead Review
7. Request FDD Revision
FDD Checklist
Email
Email
SAP
Development
List
8. Review and Finalize DEV Effort
11. Request for FDD DEV Client SL Review

## Slide 34: Quality Control Checks - FDD Review Details
??? | ??? | ???
1. Draft FDD |  | 
2. Request for FDD Function Designer Lead Review |  | 
3. Conduct FDD Function Designer Lead Review |  | 
4. Request for FDD DEV Team Lead Review |  | 
5. Conduct FDD DEV Team Lead Review |  | 
6. Estimate DEV Effort |  | Update below SAP Development List fields with complexity and effort based on FDD
7. Request FDD Revision |  | 
8. Review and Finalize DEV Effort |  | 
9. Notify Completion of FDD DEV Team Lead Review |  | 
10. |  | 
1１. Request for FDD DEV Client SL Review |  | 
SAP Development List fields | Description
REVISED COMPLEXITY | Complexity assigned based on FDD contents
CHANGE IN COMPLEXITY | Auto populated by formula
RATIONALE FOR COMPLEXITY CHANGE | Description of reasons complexity has changed
EFFORT ESTIMATION (TDD/DEV&UT) | Effort estimated based on FDD contents
DEV LEAD REVIEW | Complexity and Effort DEV Lead Review/Approval Log

## Slide 35
Appendix

## Slide 36: Appendix
For Interface and Forms as shown in the Add-on Development Guide (Slide 10,11), the deliverables to include 2 TDD and 2 Unit Test documents, respectively. For more details refer below:
RICEFW | FDD | TDD | Unit Test Document
Forms | 1 FDD covering all associated solutions | 2 TDD, one each for associated solutions listed below: SVF : To create TDD for Forms S/4 HANA : To create TDD for driver program / API | 2 UT document, one each for associated solutions listed below: SVF : UT document for Form S/4 HANA : UT document for driver program / API
Interface | For an Interface there is possibility that 3 FDD documents might be created 1 for each of the following systems: SAP SSDP Peripheral System | For an Interface there is possibility 4 TDD documents might be created 1 for each of the following systems: SAP（2 TDD, one each for SAP associated solutions listed below） SAP itself: TDD for S4 or BTP Development artifacts) Integration Suite: TDD for Middleware development SSDP Peripheral System | UT document to be created for every TDD document created